## Slide 1: CLR 252 Developing KPPs
Note from SME:
Changes to text are marked in Red. If just the title is in red, that is all that is changed—If the title AND text (or partial) changed—it will be marked.
EXCEPTION—If there is a new DIAGRAM—I only marked the title/header—to not “mess up” the diagram.

## Slide 2: Lesson #2: KPPs and Performance Attributes
Guidelines for writing and avoiding requirements creep

## Slide 3: Lesson Objectives
Terminal Learning Objective
  Demonstrate the proper format for constructing KPPs and other performance attributes
  Enabling Learning Objectives
    Identify the importance of well written KPPs
    Evaluate examples of requirements creep
    Identify Impact of mandatory KPPs
    Critique KPPs for clarity, achievability and resourcing

## Slide 4: Lesson Overview
Key Performance Parameters(KPPs)
  Definitions
  DoD emphasis
  Development
Requirements Creep
  Examples
  Remedies
Mandatory KPPs
  Examples
  Impact
Examples of Program KPPs

## Slide 5: Key Performance Parameter (KPP) and Key System Attributes (KSA) Definition
Key Performance Parameters (KPP) - Performance attributes of a system considered critical to the development of an effective military capability. The number of KPPs identified by a Sponsor should be kept to a minimum to maintain program flexibility. Failure of a system to meet a validated KPP threshold/initial minimum rescinds the validation, brings the military utility of the associated system(s) into question, and may result in a reevaluation of the program or modification to production increments.
Key System Attributes (KSA) - Attributes or characteristics considered essential to achieving a balanced solution/approach to a system, but not critical enough to be designated a KPP. KSAs must be measurable, testable, and quantifiable. KSAs are specified by the Sponsor. The number of KSAs identified by a Sponsor should be kept to a minimum to maintain program flexibility.
JCIDS Manual

## Slide 6: DoD’s Definitions of Threshold vs Objective
The difference between Threshold and Objective = “Trade Space”
KPPs and KSAs are expressed using a threshold/objective format and are included verbatim in the acquisition program baseline. They are measurable, testable, and quantifiable in a practical and timely manner to support follow-on decision making.
The threshold value for an attribute is the minimum acceptable value considered achievable within the available cost, schedule, and technology at low-to-moderate risk.
The objective value for an attribute is applicable when a higher level of performance represents significant increase in operational utility.
** See Notes Page for Pop-Up
Notes: Performance below the threshold value is not operationally effective or suitable or may not provide an improvement over current capabilities.
If applicable, the objective value is the desired operational goal achievable but at higher risk in cost, schedule, and technology. Performance above the objective does not justify additional expense.

## Slide 7: Key Performance Parameter (KPP)
The DoD uses KPPs to list the most important requirements that shall be met in developing a new system
  KPPs are considered critical or essential to the development of an effective military capability
  The number of KPPs (beyond the required mandatory KPPs) should be kept to a minimum to maintain program flexibility
  KPPs are listed in a contract (Acquisition Program Baseline) for Department of Defense programs
  Failure to met a KPP may result in a reevaluation or reassessment of the program
  Some KPPs are mandatory for each program

## Slide 8: Key Performance Parameter (KPP)
Development of KPPs
  The following questions should be answered in the affirmative before a performance attribute is selected as a KPP:
  1) Is the attribute a necessary component of the mandatory KPPs or is it essential for providing the required capabilities?
  2) Does it contribute to significant improvements in warfighting capabilities, operational effectiveness and/or operational suitability?
  3) Is it achievable and affordable (total life-cycle costs)?

## Slide 9: Key Performance Parameter (KPP)
Development of KPPs
  Is it measurable and testable?
  Are the recommended threshold and objective values reflective of fiscal constraints, applicable technology maturity, timeframe the capability is required, and supported by analysis?
  6) Is the sponsor willing to consider restructuring the program if the attribute is not met?

## Slide 10: Steps for Developing KPPs
Step 1 -- List required capabilities for each mission or function as described in the proposed CDD or CPD.
Step 2 -- Review for applicability the list of attributes associated with each of the joint functions
  Command and Control (C2)
  Battlespace Awareness (BA)
  Fires
  Movement and Maneuver
  Protection
  Sustainment
**Pop-up information on notes page
Hint: See JCIDS Manual, Appendix B to Enclosure B for a list of example attributes for potential KPP designation
Notes: Step 1 -- This review should include all requirements that the system described in the CDD/CPD is projected to meet, including those related to other systems in an FoS or SoS context. It shall also include all relevant performance metrics identified in ICDs for which the CDD/CPD is providing a capability.
Step 2 -- Compile a list of potential attributes as a starting point and include any other performance attributes that are essential to the delivery of the capability.

## Slide 11: Key Performance Parameter (KPP) Steps
Step 3 -- For each mission or function, build at least one measurable performance attribute using the list from Step 2 as a starting point
Step 4 -- Determine the attributes that are most critical or essential to the system(s) and designate them as KPPs.
Step 5 -- Document how the KPPs are responsive to the capability performance attributes identified in the ICDs in support of the mission outcomes and associated desired effects.
**Pop-up information on notes page
Notes: Step 4 -- A KPP need not be created for all missions and functions for the system(s). In contrast, certain missions and functions may require two or more KPPs.

## Slide 12: Knowledge Review
a. Joint Requirement Oversight Council (JROC) for JROC Interest documents
b. The JCB for JCB Interest documents
c. The DOD component for Joint Integration, Joint Information, or Independent documents.
d. All of the above are correct
  Which of the following questions should NOT be answered in the affirmative before a performance attribute is selected as a KPP:
  a. Does it contribute to significant improvements in capabilities, operational effectiveness and/or operational suitability?
  b. Is it measurable and testable?
  c. The sponsor is not willing to restructure the program if the threshold values are not met
  d. Is it achievable and affordable?
  What level has to validate a KPP?

## Slide 13
Requirements Creep
Now that we have looked at KPP definitions, discussed attributes that should be considered as a KPP and outlined steps to development, we will explore a phenomenon known as requirements creep. You will see House Armed Services Testimony and look at some recent program examples.
As you go through this section, think about any requirements that may have been added to a program you may have worked on – and if there is anything you as the requirements manager can do to influence the results.

## Slide 14: Requirements Creep
Requirements creep refers to significant additions or modifications to the requirements of a new system throughout the lifecycle, resulting in extensions to and alteration of the system’s functionality and scope.
Requirements creep can be especially troublesome to designers when it is not properly managed, due to the detrimental impact such changes may have on cost, resources, quality, or the ability to deliver a system that incorporates the new requirements on time. While it can be argued that the majority of new systems have unstable requirements and that some degree of requirements creep is observed in all requirements methodologies.

## Slide 15: Requirements Creep
As a Requirements Manager- deter requirements creep as much as you can
  Requirements are about user needs and not wants
  Requirements Manager should review technical requirements derived from operational requirements
  Adding new requirements create schedule and cost impacts
  All requirements do not have to be met in the first fielded increment
Requirements creep will happen
  New imposed requirements will happen either by law, security, & safety concerns. Document the new requirement and ensure the entire team is aware of the new requirement as soon as possible
  Attempt to de-scope an existing requirement when a new requirement is imposed

## Slide 16: Requirements Creep: How Big an Issue?
A panel of experienced acquisition experts told the House Armed Service Committee that the key to fixing what many lawmakers have said is a broken acquisition system lies with the requirements process.
“Anyone who has dealt with military acquisition knows that requirements become almost holy writ during a program. But the panelists noted that there are requirements — Key Performance Parameters — and then there are requirements.”
SOURCE: Fix Requirements, You Fix Costs DOD BUZZ By Colin Clark Thursday, April 30th, 2009
Notes: Fix Requirements, You Fix Costs
DOD BUZZ
By Colin Clark Thursday, April 30th, 2009 1:26 pm Posted in Policy
A panel of experienced acquisition experts told the House Armed Service Committee today that the key to fixing what many lawmakers have said is a broken acquisition system lies with the requirements process.
Anyone who has dealt with military acquisition knows that requirements become almost holy writ during a program. But the panelists noted that there are requirements — Key Performance Parameters — and then there are requirements.
The focus on requirements arose from a question put to the four witnesses by Rep. Roscoe Bartlett, the committee’s Nr. 2 Republican, about how they would weigh the causes of program cost overruns. Score “requirements creep, intentional under-bidding and overly optimistic or incompetent cost estimating,” Bartlett asked them.
Here’s how they scored. Rudy de Leon, former deputy secretary of defense, said 50 percent arose from requirements creep, underbidding 25 percent and overly optimistic estimates 25 percent. David Chu, former head of the PA and E shop,
Chu said optimistic cost estimates were responsible for “more than half the problem.” Requirements issues made up a substantial portion and underbidding made up an estimated 20 percent or less of the problem.
David Berteau, an acquisition expert at the Center for Strategic and International Studies who has served on Defense Science Board acquisition studies, declined to offer a quick estimate but noted that he “would have to add disruption of the budget” to the mix, a clear reminder that congressional actions can have a major impact on program performance.
The GAO’s acquisition reform expert, Paul Francis, said requirements creep was responsible for “most” of the growth in cost.
Frustration with the requirements process was obvious. Chu said that he wanted to stop using the word “requirements” to clarify that these are goals or objectives.
“The system should think about backing away from using the term requirement, except when it really is a requirement,” he said. “Much of what we pursue is actually technological objectives, not requirements.”
Berteau said he preferred the term “real requirements.” As an example of what we could call the range of what gets called a requirement, Berteau pointed to the Air Force tanker competition. It had 35 non-negotiable requirements and 800 “negotiable requirements I would respectfully submit sir, that when you have 800 of anything they aren’t requirements.”
Francis and Berteau both thought the deputy defense secretary should possess the ultimate say on requirements, as opposed to the current set up which vests that power in the vice chairman of the Joint Chief, who runs the Joint Requirements Oversight Council.
But all this talk of reform may be irrelevant without discipline and accountability, as John Young made clear in his valedictory interview with reporters earlier this week, a factor that Rep. John McHugh, the committee’s top Republican, addressed.
“John Young recently told reporters, ‘I just do not think you can mandate a process that will ensure successful defense acquisition… The bottom line is people run programs, not documents [or] processes.’ Sec. Young went on to compare acquisition reform legislation to mandating there will be no crime. While I find that particular analogy somewhat alarming, I agree with him that, in the end, implementation of sound acquisition policies and maintaining a skilled workforce is more important than passing new reforms. Nevertheless, we continue to see poor outcomes that could have been avoided if there had been a stronger independent voice, earlier in the program and the warfighters had a clear role in establishing the requirements up front,” McHugh said.

## Slide 17: Examples of Requirements Creep
* Pop up article
Notes: Fix Requirements, You Fix Costs
DOD BUZZ
By Colin Clark Thursday, April 30th, 2009 1:26 pm Posted in Policy
A panel of experienced acquisition experts told the House Armed Service Committee today that the key to fixing what many lawmakers have said is a broken acquisition system lies with the requirements process.
Anyone who has dealt with military acquisition knows that requirements become almost holy writ during a program. But the panelists noted that there are requirements — Key Performance Parameters — and then there are requirements.
The focus on requirements arose from a question put to the four witnesses by Rep. Roscoe Bartlett, the committee’s Nr. 2 Republican, about how they would weigh the causes of program cost overruns. Score “requirements creep, intentional under-bidding and overly optimistic or incompetent cost estimating,” Bartlett asked them.
Here’s how they scored. Rudy de Leon, former deputy secretary of defense, said 50 percent arose from requirements creep, underbidding 25 percent and overly optimistic estimates 25 percent. David Chu, former head of the PA and E shop,
Chu said optimistic cost estimates were responsible for “more than half the problem.” Requirements issues made up a substantial portion and underbidding made up an estimated 20 percent or less of the problem.
David Berteau, an acquisition expert at the Center for Strategic and International Studies who has served on Defense Science Board acquisition studies, declined to offer a quick estimate but noted that he “would have to add disruption of the budget” to the mix, a clear reminder that congressional actions can have a major impact on program performance.
The GAO’s acquisition reform expert, Paul Francis, said requirements creep was responsible for “most” of the growth in cost.
Frustration with the requirements process was obvious. Chu said that he wanted to stop using the word “requirements” to clarify that these are goals or objectives.
“The system should think about backing away from using the term requirement, except when it really is a requirement,” he said. “Much of what we pursue is actually technological objectives, not requirements.”
Berteau said he preferred the term “real requirements.” As an example of what we could call the range of what gets called a requirement, Berteau pointed to the Air Force tanker competition. It had 35 non-negotiable requirements and 800 “negotiable requirements I would respectfully submit sir, that when you have 800 of anything they aren’t requirements.”
Francis and Berteau both thought the deputy defense secretary should possess the ultimate say on requirements, as opposed to the current set up which vests that power in the vice chairman of the Joint Chief, who runs the Joint Requirements Oversight Council.
But all this talk of reform may be irrelevant without discipline and accountability, as John Young made clear in his valedictory interview with reporters earlier this week, a factor that Rep. John McHugh, the committee’s top Republican, addressed.
“John Young recently told reporters, ‘I just do not think you can mandate a process that will ensure successful defense acquisition… The bottom line is people run programs, not documents [or] processes.’ Sec. Young went on to compare acquisition reform legislation to mandating there will be no crime. While I find that particular analogy somewhat alarming, I agree with him that, in the end, implementation of sound acquisition policies and maintaining a skilled workforce is more important than passing new reforms. Nevertheless, we continue to see poor outcomes that could have been avoided if there had been a stronger independent voice, earlier in the program and the warfighters had a clear role in establishing the requirements up front,” McHugh said.

## Slide 18: Examples of Requirements Creep
Army Chief of Staff Gen. George Casey blamed requirements creep for making the service’s vision of a networked future force unaffordable. Asked by Sen. John McCain why FCS costs rose so spectacularly (”It was a 45 percent cost overrun before we got the first piece of equipment,” he said), Casey replied: “the (FCS) cost overruns that you speak about were largely generated by us increasing the requirements.”
** See notes Page
Notes: Army Promises: Our New Future Won’t ‘Creep’
WIRED
By Nathan Hodge ; May 20, 2009 |
The phrase “requirements creep” is one of my favorite examples of Pentagonspeak. It neatly describes the tendency of the military bureaucracy to take a design task — say, developing a new armored vehicle — and keep slapping on more and more additions. What starts as a straightforward design with limited parameters often ends up being complex, expensive and impossible to build on time.
Case in point: The Army’s Future Combat Systems. In testimony yesterday before the Senate Armed Services Committee, Army Chief of Staff Gen. George Casey blamed requirements creep for making the service’s vision of a networked future force unaffordable. Asked by Sen. John McCain why FCS costs rose so spectacularly (”It was a 45 percent cost overrun before we got the first piece of equipment,” he said), Casey replied: “the (FCS) cost overruns that you speak about were largely generated by us increasing the requirements.”
As Casey told reporters after the hearing, the service is promising to come to grips with the problem — and wants a do-over on the next-gen ground vehicle. Emelie Rutherford of Defense Daily quotes him as saying, “We’ve got to control our appetites … We’re the ones that expanded the (FCS) program, contracted the program, took money out of the program. And every time we did that the cost of the vehicles went up. So it wasn’t necessarily mismanagement, it was just… us changing the requirements. And so we’re going to discipline ourselves to get this thing going.”
It’s unclear at this point how, exactly, the program will be restructured or broken apart. Officials are now describing a plan to gradually introduce the surviving pieces of FCS — robots, unmanned aircraft, sensors and network tools — to all of the Army’s brigades, instead of the 15 FCS-centric brigades originally planned. And as Casey indicated, the service is looking to kick-start a new vehicle modernization program, despite Gates’ decision to axe the FCS manned ground vehicles. To paraphrase what he told reporters: No requirements creep this time, we promise

## Slide 19: Examples of Requirements Creep FUTURE COMBAT SYSTEM (FCS)
Notes: DefenseAlert - Daily News
Carter: Failure to Meet Warfighter Needs, Resource Limits Behind FCS Kill
Sept. 23, 2009 -- Though many of the capabilities developed under
the Army's Future Combat Systems program are needed, the program was
cancelled earlier this year because it could not best meet warfighter needs,
the top Pentagon acquisition officer told lawmakers earlier this month.
The assertion comes as the Army and Pentagon prepare for an
overarching integrated product team review of the program tomorrow.
In a Sept. 11 letter to House Armed Services Committee Chairman Ike
Skelton (D-MO), obtained by InsideDefense.com, Ashton Carter says the
Defense Department plans to "capitalize on FCS investment in unmanned air
and ground systems, sensors, integrated ground technical network, and manned
ground vehicle capabilities to rapidly address short-term and longer-term
needs of our current force."
The document serves as the department's response to language in the
fiscal year 2007 Defense Authorization Act calling for a report on the
"findings and conclusions" of an FCS review, including an assessment of
whether the program should continue, be restructured or be terminated.
In his memo, Carter notes that DOD has already canceled the program.
Defense Secretary Robert Gates in April announced the manned ground vehicle
component of FCS would be terminated, spurring the cancellation and
restructure of the total program.
"This decision was based on a combination of the currency of
requirements given ongoing operations, the maturity of the development
efforts within the FCS acquisition program, and the affordability of the
modernization priorities," Carter writes.
Consequently, "the FCS investment to deliver 15 FCS [brigade combat
teams] will transition in 2010 to a series of modernization programs to
deliver increments of militarily useful capability developed in the FCS to all the infantry and heavy brigades in our current force," he states.
program

## Slide 20: Examples of Requirements Creep
Perhaps the biggest problem was designing the family of futuristic manned ground vehicles. Originally envisioned as lightweight, but highly survivable vehicles, the FCS manned ground vehicles grew in weight as the Army saw the kinds of damage being inflicted on its vehicles by roadside bombs in Iraq.
Notes: Carter adds that the "Warfighter's needs, while valid, cannot be
best met with the concept of the FCS program," though many of the
capabilities are needed in Army combat brigades. Additionally, the document
says, the "FCS acquisition could not be developed and produced within
existing resources."
However, he stresses the Pentagon's plans in FY-10 to "leverage the
FCS investment and determine the content and priorities for future brigade
modernization acquisitions."
Carter cites as an example the Pentagon's ongoing analysis of
capability gaps for manned ground combat vehicles and its continued
development of the tactical ground network "with an emphasis on incremental
delivery of improved networking capability."
Meanwhile, an Office of the Secretary of Defense-level OIPT review
of the four major programs that replaced FCS is slated for tomorrow, Army
spokesman Paul Mehney told InsideDefense.com today.
The meeting will serve as preparation for a Defense Acquisition
Board review slated for Oct. 7, according to Mehney. That review will assess
the status and proposed paths ahead for the requirements definition as well
as the acquisition of both the ground combat vehicle and network
integration, he said today.
Additionally, Mehney told InsideDefense.com, the review will
consider the proposed path ahead for follow-on capability packages and
provide a status update on the FCS Spin-Out Early Infantry Brigade Combat
Team equipment. -- Marjorie Censer

## Slide 21: Remedies to Requirements Creep
Configuration Steering Boards (CSB).
The Acquisition Executive of each DoD Component shall establish and chair a CSB with broad executive membership including senior representatives from the Office of the USD(AT&L) and the Joint Staff. Additional executive members shall include representatives from the office of the chief of staff of the Armed Force concerned, other Armed Forces representatives where appropriate, the military deputy to the CAE and the Program Executive Officer (PEO)

## Slide 22: Remedies to Requirements Creep
The CSB shall meet at least annually to review all requirements changes and any significant technical configuration changes for ACAT I and IA programs in development that have the potential to result in cost and schedule impacts to the program. Such changes will
generally be rejected, deferring them to future blocks or increments. Changes shall not be approved unless funds are identified and schedule impacts mitigated.

## Slide 23: Remedies to Requirements Creep
The PM, in consultation with the PEO, shall, on a roughly annual basis, identify and propose a set of de-scoping options, with supporting rationale addressing operational
implications, to the CSB that reduce program cost or moderate requirements. The CSB shall recommend to the MDA (if an ACAT ID or IAM program) which of these options should be implemented. Final decisions on
de-scoping option implementation shall be coordinated with the Joint Staff and military department requirements officials.

## Slide 24: Knowledge Review
What might cause an imposition of new imposed requirements on a program?
a. New law (Congressional impact)
b. New or emerging security concerns
c. Safety concerns
d. All of the above
Who establishes and chairs a Configuration Steering Board (CSB) for a program?
a. The program executive
b. The Acquisition Executive of each DoD Component
c. The Chief of Staff of the Armed Force Concerned
d. A Representative from OSD AT&L

## Slide 25: Mandatory KPPs
Some KPPs are added as mandatory performance attributes to meet DoD guidelines. They can have significant impact on a program.
Mandatory KPPs include KPPs for survivability, force protection, sustainment, training, energy and net-ready. Each is covered in more detail on the following pages.
Think about what each of these mandatory KPPs could or will add to your program in terms of cost, schedule and necessary trade space.
See notes page for pop-up text
Notes: Pop-up text for mandatory performance attributes: “JCIDS document Sponsors must consider adding “mandatory” KPPs identified in the JCIDS Manual to all CDDs and CPDs. In cases where a mandatory KPP is not appropriate, the Sponsor must justify why the KPP is not appropriate. During staffing of the CDD and CPD, assessing organizations provide the lead FCB with an endorsement of the KPP, concurrence that the KPP is not required, or changes the Sponsor must make in order to receive the endorsement.”

## Slide 26: Survivability KPP
  The Survivability KPP is included in the CDD and CPD for all manned systems, or the sponsor must explain why not used. May also be used for unmanned systems.
Survivability attributes contribute to the survivability of manned or unmanned Systems.
Examples:
  Speed
  Maneuverability
  Armor
  Electromagnetic Spectrum Control
  Redundancy of Critical Subsystems
  Protection from Chemical, Biological and Radiological Effects
Joint Staff, J-3, and the Protection Functional Capability Board (FCB) assess the Survivability KPP during staffing of the CDD and CPD, and must concur if the sponsor of the CDD or CPD decides not to use a survivability KPP.

## Slide 27: Force Protection KPP
A Force Protection KPP must be included in the CDD or CPD for manned systems and systems designed to enhance personnel survivability, or the sponsor must explain why it is not applicable.
Force Protection Attributes:
    Protect personnel by preventing or mitigating hostile actions
    Emphasis in on protecting the system operator, rather than the system itself
    Attributes that are offensive and primarily intended to defeat enemy forces are not considered force protection attributes
    Protection against accidents, weather, natural environmental hazards or disease (except when related to a biological attack) are not force protection
Examples: Radar cross section, ability to withstand hit/blast/flood/ shock, jam resistance tactics
The Protection FCB assesses the Force Protection KPP during the CDD and CPD staffing process.
See notes page for pop-up text
Notes: Pop-up text for highlighted text in bullet 2: “Force protection attributes are those that contribute to the protection of personnel by preventing or mitigating hostile actions against friendly personnel, military and civilians. This may include the same attributes as those that contribute to Survivability, but the emphasis is on protecting the system operator or other personnel rather than protecting the system itself.”

## Slide 28: Sustainment KPP & KSAs
The document sponsor must include Sustainment KPP and KSA metrics in the CDD and CPD for all ACAT I programs.
ACAT II and below programs have the option of using the sustainment KPP or using sponsor defined sustainment metrics
The Sustainment KPP has three Elements:
  Availability KPP: Consists of Materiel Availability and Operational Availability
  Reliability KSA
  Operations & Support Cost KSA
The Joint Staff, J-4, and the Deputy Assistant Secretary of Defense (Materiel Readiness) review all Sustainment KPP metrics during staffing of the CDD and CPD.
Notes: Pop-up text for highlighted terms in bullet 3:
Materiel Availability is the measure of the percentage of the total inventory of a system operationally capable, based on materiel condition, of performing an assigned mission. This can be expressed mathematically as the number of operationally available end items/total population.
Operational Availability is the measure of the percentage of time that a system or group of systems within a unit are operationally capable of performing an assigned mission and can be expressed as (uptime/(uptime + downtime)).
Reliability KSA. Reliability is a measure of the probability that the system will perform without failure over a specific interval, under specified conditions.
O&S Cost KSA. O&S Cost metrics provide balance to the sustainment solution by ensuring that the O&S costs associated with availability and reliability are considered in making decisions. All Director, Cost Assessment and Program Evaluation (CAPE) O&S cost elements are used in support of this KSA (See JCIDS Manual). This includes the fully burdened cost of energy.

## Slide 29
Training KPP
CDDs and CPDs of all ACAT I programs must include the Training KPP, or the sponsor must explain why it is not applicable.
Attributes may include (among others): Proficiency level; time to train; training retention and associated metrics
The Training KPP ensures that training requirements are planned for and developed early in the program and adequately resourced to fully support initial operational capability.
The Training KPP must be considered for all systems under development where one of the major components of system capability is dependent on operators, maintainers and leaders to be properly trained to fully utilize the capability of the system.
Joint Staff, J-7, in coordination with the Under Secretary of Defense(Personnel &Readiness), assesses the training KPP, or the sponsor’s justification of why the Training KPP is not applicable during staffing of the CDD and CPD.
Notes: Pop-up text for highlighted term in bullet 2: “Metrics for training KPPs may include:
  Time/Schedule metrics for training performance.
  Time required achieving initial capability on a system task (to standard)
  Time required to sustain proficiency on a system task (to standard)
  Relative time required to achieve/sustain task proficiency in terms of hours, days, or weeks.
  Ability to deliver training capabilities on schedule
  Resources/Cost metrics for training performance
  Performance metrics for training performance
  And others (see JCIDS Manual)”

## Slide 30
Energy KPP
The Energy KPP must be included in the CDD and CPD for all systems where the provision of energy, including fuel and electric power, impacts operational reach, or requires protection of the energy infrastructure or energy resources in the logistics supply chain.
The value of the Energy KPP is derived from the operational requirements of the system, scenario-based assumptions for its operational use, and the planned logistical and force protection support to sustain it. It is not a Sustainment KPP.
The Energy KPP may be expressed as units of energy used per period of time (e.g. gallons per hour), or as number of refueling’s required (e.g. tankings per hour).
The Logistics FCB, in coordination with the Joint Staff, J-4, assesses the Energy KPP, or sponsor justification of why the Energy KPP is not applicable, during staffing of the CDD and CPD.
Notes: Pop-up text for highlighted text in bullet 2: “The Energy KPP differs from the Sustainment KPP in several ways. First, fuel delivery logistics have a uniquely large presence in the total force structure (tanker aircraft, oilers and fuel trucks) and in the battlespace. Second, fuel, in the large volumes US forces demand it, and, in the timeframe when new systems will come into the force, may become less readily available in the marketplace near where it is required for operations. Third, the Energy KPP does not address energy-related costs, but rather, the interaction of combat and support assets required to deliver military capability.”

## Slide 31: Net Ready KPP
The Net-Ready KPP is included in the CDD and CPD for all Information Systems (IS) and National Security Systems (NSS) used in the:
  automated acquisition, storage, manipulation, management, movement, control, display, switching, interchange, transmission, or reception of DOD data or information regardless of classification or sensitivity
The Net-Ready KPP is not applicable to systems that do not communicate with external systems
The C4/Cyber FCB assesses the NR KPP, or sponsor justification of why it is not applicable, during staffing of the CDD and CPD, and also provides Net-Ready KPP certification of the CDD and CPD in accordance with CJCSI 6212.01.
Systems that have a Net-Ready KPP must also be certified for interoperability with other systems by the Joint Interoperability Test Command (JITC) prior to the Full-Rate Production Decision Review.
More detailed information on the Net-Ready KPP is in Lesson 5.
Notes: Pop-up text for terms highlighted in bullet 1:
“Net-Ready KPP: The NR KPP documents sponsor identified and JROC validated verifiable performance measures and metrics for interoperability engineering, design, and testing. To meet NR KPP attributes, IT must be able to support military operations, to be entered and managed on the network, and to effectively exchange information.”
“Information Systems: Any equipment, or interconnected system or subsystem of equipment, that is used in the automatic acquisition, storage, manipulation, management, movement, control, display, switching, interchange, transmission or reception of data or information, and includes computers and computer networks, ancillary equipment, software, firmware and similar procedures, services (including support services) and related resources.”
“National Security Systems (NSS). Information system (including any telecommunications system) used or operated by an agency or by a contractor of an agency, or other organization on behalf of an agency, the function, operation, or use of which (1) involves intelligence activities; (2) involves cryptologic activities related to national security; (3) involves the command and control of military forces; (4) involves equipment that is an integral part of a weapon or weapons systems; or (5) is critical to the direct fulfillment of military or intelligence missions. Subsection (5) in the preceding sentence does not include procurement of automatic data processing equipment or services to be used for routine administrative and business applications (including payroll, finance, logistics and personnel management applications).”
Pop-up text for term highlighted in bullet 4: “Interoperability: The ability to operate in synergy in the execution of assigned tasks. The condition achieved among communications-electronics systems or items of communications-electronics equipment when information or services can be exchanged directly and satisfactorily between them and/ or their users.”

## Slide 32: Knowledge Review
All CDDs and CPDs for manned systems and systems designed to enhance personnel survivability will identify KPPs for force protection and survivability when those systems may be employed in an asymmetric threat environment.
a. True
b. False
Who coordinates with the lead FCB to assess the Training KPP?
a. J-8
b. J-7
c. J-6
d. Log FCB

## Slide 33: Examples of KPPs
Look for different emphasis on the KPPs based on the capability gap and the mission.
After discussing KPPs, Mandatory KPPs and requirements creep, let’s look at some specific types of KPPs in existing programs.

## Slide 34: Examples of KPPs DoD View
Paul Kaminski, former head of Pentagon acquisition
“A few of the things that need to be taken care of before Milestone A and just after it are the following: the consideration of alternative concepts (solutions) up front; the setting of clear, comprehensive key performance parameters (KPPs) and system requirements; and early attention to interfaces and interface complexity, to the concept of operations (CONOPS), and to the system verification approach.”

## Slide 35: Examples of KPPs Technical KPPs
Think about the following questions as you study the example:
Do you think a satellite program should separate performance KPPs from mission KPPs?
Do the KPPs represent mission essential requirements ?
Are any of the KPPs too technical (too specific)?

## Slide 36: Examples of KPPs Technical KPPs
Satellite System
The primary mission is to provide global high-resolution cloud imagery in support of DoD and Intelligence Community missions. The secondary mission is to collect and disseminate other critical air, land, sea, and space environment data to support a broad range of national security users
The set of capabilities we will look at for the Satellite System Key Performance Parameters (KPPs) -- 2 that were assigned : Soil Moisture and Sea Surface Temperature.

## Slide 37: Examples of KPPs Technical KPPs
The Soil Moisture KPP is its sensing depth attribute. The sensing depth must be at least 0.2 cm (into the soil) based on a horizontal cell size (HCS) of 40 km.
The second KPP is Sea Surface Wind Speed. The associated KPP attribute is its measurement accuracy which is required to be less than the “greater of 3 m/s or 15%” (of the measured value).
There are 4 more technical KPPs and 2 performance KPPs

## Slide 38: Examples of KPPs Binary KPPs
Reflective Questions
Do you think binary KPPs help or hurt a program?
How ‘definable’ are some of the requirements?
Are any of the KPPs too specific?
** See notes page
Notes: Can you measure compliance in either of the requirements below?
The third, specific to the Medium Armored Vehicle (MAV) and Engineer Support Vehicle configurations, was to be able to carry an infantry squad.
The fourth, for the Medium Gun System variant, was to be able to destroy a standard infantry bunker (defined in the ORD) and produce an opening through which infantry can pass.
For example, for the MAV, one has to determine what a standard infantry bunker is, the size of a infantry squad (number of people and soldier “size” limits, if any) and what it carries, and whether the vehicle has to fit in a C-130 without any modification or preparation

## Slide 39: Examples of KPPs Binary KPPs
The root mission need of the Medium Armored Vehicle (MAV) was to provide a family of vehicles (FOV) that were air transportable anywhere in the world and support infantry operations.
Each of these relates directly to the basic justification for procuring the MAV. Note that each KPP is measured using a binary metric—can or cannot the MAV do a particular task?
Source: Equipment Sustainment Requirements for the Transforming Army, RAND, 2009

## Slide 40: Examples of KPPs Binary KPPs
From this definition, four KPPs resulted.
The first was interoperability, which is a KPP currently mandated by DoD policy.
The second was to be transportable in a C-130, which is triggered by the “anywhere in the world” requirement.
The third, specific to the Infantry Carrier Vehicle and Engineer Support Vehicle configurations, was to be able to carry an infantry squad.
The fourth, for the Medium Gun System variant, was to be able to destroy a standard infantry bunker (defined in the ORD) and produce an opening through which infantry can pass.
Source: Equipment Sustainment Requirements for the Transforming Army, RAND, 2009

## Slide 41: Examples of KPPs Specific, Operational KPPs
Reflective Questions
Are the KPPs clearly stated?
Are the Thresholds and Objectives clearly defined?
Are any of the KPPs too specific?
Is the trade space offered helpful?

## Slide 42: Examples of KPPs Specific, Operational KPPs
The Coastal Ship KPPs for the Seaframe are Sprint Speed, Endurance Range, Mission Package Payload, Draft, and Core Ship Crew Size. Note the difference in the specification and ranges:
Sprint Speed: Analysis shows that there is a marked decrease in the capability of Coastal Ship to protect a high value unit against a small boat raid if the Coastal Ship sprint speed falls below 35 knots. The threshold value for this KPP is 35 knots and the objective is 45 knots. High sprint speed is less important in the anti-mine or anti-submarine areas.
Source: STATEMENT OF THE HONORABLE DR. DELORES M. ETTER, ASSISTANT SECRETARY OF THE NAVY (RESEARCH, DEVELOPMENT AND ACQUISTION) AND VADM PAUL E. SULLIVAN, U.S. NAVY, COMMANDER, NAVAL SEA SYSTEMS COMMAND, AND RADM CHARLES S. HAMILTON, II, U.S. NAVY; PROGRAM EXECUTIVE OFFICER, SHIPS AND RADM BARRY J. McCULLOUGH, U.S. NAVY, DIRECTOR OF SURFACE WARFARE BEFORE THE SUBCOMMITTEE ON SEAPOWER AND EXPEDITIONARY FORCES OF THE HOUSE ARMED SERVICES COMMITTEE ON ACQUISITION OVERSIGHT OF THE U.S. NAVY’S LITTORAL COMBAT SHIP PROGRAM, FEBRUARY 8, 2007

## Slide 43: Examples of KPPs Specific, Operational KPPs
Endurance Range: Coastal Ship is required to self-deploy or deploy with Strike Groups. Analysis of most often used deployment routes from the likely Coastal Ship homeports to areas of interest shows that the longest legs in the transit that would allow pulling into port for refueling is just under 3200 nautical miles (nm). The threshold for this KPP is 3300 nm and the objective is 4100 nm.
Draft: Review of the geographical areas where Coastal Ship may operate, such as the Persian Gulf and the Korean Peninsula, show that a Coastal Ship with a draft of 25 feet has a significantly greater area to operate in than any other surface combatant. The threshold requirement is 25 feet, the objective is 15 feet.
Source: STATEMENT OF THE HONORABLE DR. DELORES M. ETTER, ASSISTANT SECRETARY OF THE NAVY (RESEARCH, DEVELOPMENT AND ACQUISTION) AND VADM PAUL E. SULLIVAN, U.S. NAVY, COMMANDER, NAVAL SEA SYSTEMS COMMAND, AND RADM CHARLES S. HAMILTON, II, U.S. NAVY; PROGRAM EXECUTIVE OFFICER, SHIPS AND RADM BARRY J. McCULLOUGH, U.S. NAVY, DIRECTOR OF SURFACE WARFARE BEFORE THE SUBCOMMITTEE ON SEAPOWER AND EXPEDITIONARY FORCES OF THE HOUSE ARMED SERVICES COMMITTEE ON ACQUISITION OVERSIGHT OF THE U.S. NAVY’S LITTORAL COMBAT SHIP PROGRAM, FEBRUARY 8, 2007

## Slide 44: Examples of KPPs Specific, Operational KPPs
Mission Package Payload: Speed, range and payload are all interrelated – increases in payload decrease speed and range for a given ship. Trade-off analysis using likely systems that would make up the mission packages showed that 150 metric tons was the proper threshold and 180 metric tons the objective.
Core Ship Crew Size (Manning): Analysis of the workload for sailors on the ship, including watch standing, maintenance and other required tasks using systems optimized for a reduced crew size, shows that with only moderate risk a crew size of 60 personnel can perform all required tasks. Compare this to the crew size of a Perry-class frigate of approximately 215, an Arleigh Burke-class destroyer at 300 and a Ticonderoga-class cruiser at 340. Manning is the largest cost in the lifecycle of our current ships. The manning KPP is set at a threshold of 60 personnel and an objective of 25 personnel.
Source: STATEMENT OF THE HONORABLE DR. DELORES M. ETTER, ASSISTANT SECRETARY OF THE NAVY (RESEARCH, DEVELOPMENT AND ACQUISTION) AND VADM PAUL E. SULLIVAN, U.S. NAVY, COMMANDER, NAVAL SEA SYSTEMS COMMAND, AND RADM CHARLES S. HAMILTON, II, U.S. NAVY; PROGRAM EXECUTIVE OFFICER, SHIPS AND RADM BARRY J. McCULLOUGH, U.S. NAVY, DIRECTOR OF SURFACE WARFARE BEFORE THE SUBCOMMITTEE ON SEAPOWER AND EXPEDITIONARY FORCES OF THE HOUSE ARMED SERVICES COMMITTEE ON ACQUISITION OVERSIGHT OF THE U.S. NAVY’S LITTORAL COMBAT SHIP PROGRAM, FEBRUARY 8, 2007
.

## Slide 45: Lesson Review
Key Performance Parameters(KPPs)
  Definition
  DoD emphasis
  Development
Requirements Creep
  Examples
  Remedies
Mandatory KPPs
  Examples
  Impact
Examples of Program KPPs

## Slide 46: Lesson Test
  KPPs are listed in a contract (Acquisition Program Baseline) for Department of Defense programs.
  a. True
  b. False
  Why should a service prioritize required capabilities?
  a. To get budget priority
  b. To ‘weed out’ mandatory KPPs
  c. To make inputs into trade-off discussions
  d. To indentify potential KPPs

## Slide 47: Lesson Test
  What costs should be considered when determining affordability?
  a. Initial Procurement
  b. Research and Development
  c. Total Lifecycle costs
  d. Future upgrade costs
  Most programs have associated mandatory KPPs
  a. True
  b. False

## Slide 48: Lesson Test
  ELO # 2
  An armored personnel carrier is in the requirements development stage. A scout vehicle project is cancelled in the same timeframe. Service leadership directs a turret be added to the personnel carrier so it can take on scout duties. This is an example of:
  a. requirements creep
  b. mission creep
  c. program cost control
  d. mandatory KPP
  The Configuration Steering Board shall meet bi-annually to review all requirements changes and any significant technical configuration changes for ACAT I and IA programs in development that have the potential to result in cost and schedule impacts to the program
  a. True
  b. False

## Slide 49: Lesson Test
  ELO # 2
  As a requirements manager, deter Requirements creep as much as possible because: (Check all that apply)
  a. Adding new requirements create schedule and cost impacts
  b. Requirements are about user needs and not wants
  c. It can create political problems for the program
  d. Technical requirements derived from operational requirements can increase cost and schedule
  A new satellite is in the requirements development stage. A DoD agency contacts the service Program Office about the possibility of adding an additional sensor on the platform. The addition would delay the timeline by 8 months. This is an example of:
  a. requirements creep
  b. mission creep
  c. program cost control
  d. mandatory KPP

## Slide 50: Lesson Test
  EL
  A ________ will be developed for all information technology (IT) and national security systems (NSS)
  a. Survivability KPP
  b. Sustainment KPP
  c. Interoperability KPP
  d. Net-Ready KPP (NR-KPP)
  A program for a new airlifter that has KPPs with threshold and objective values for cargo capacity, un-refueled range and maximum runway required offers______ to the design team.
  a. requirements creep
  b. trade space
  c. a challenge
  d. a priority

## Slide 51: Lesson Test
  ELO # 3
  Under the mandatory sustainment KPP for all ACAT I programs, the sponsoring agency will develop 2 mandatory supporting KSAs:
  a. Reliability and Ownership Cost
  b. System Training and Energy Efficiency
  c. Force Protection and Interoperability
  d. Net-Ready and Force Protection
  What mandatory KPP includes the attributes of speed, maneuverability, detectability, and countermeasures?
  a. Force Protection
  b. Survivability
  c. Sustainment
  d. Net-Ready

## Slide 52: Lesson Test
  ELO #4
  A KPP would be considered__________ if it involved impacting the range and weight due to the thicker armor required in the theater due to the threat.
  a. Changed
  b. As a Fuel Efficiency
  c. Derived
  d. A priority
  The threshold and objective values of the KPPs must be supported by ___________.
  a. The sponsoring Service
  b. The contractor
  c. The JROC
  d. Analysis